SMART HOSPITAL

Hospital Management System

Tech Stack & Architecture Recommendation

Migration from CodeIgniter 3 Monolith to Modern SaaS-Ready Platform

Implementation Blueprint Document

Version 1.0  |  May 2026

Prepared for: Smart Hospital Development Team

# 1. Executive Summary

This document provides a comprehensive technical blueprint for migrating the Smart Hospital v2.1 (CodeIgniter 3.1.6 monolith) to a modern, scalable, SaaS-ready platform capable of serving both web and mobile clients.

The current system has 27 confirmed issues including 5 critical bugs (SQL injection, path traversal, HTTP 500 crashes), security vulnerabilities (CSRF disabled, empty encryption key), and an architecture that cannot support multi-tenancy or mobile access without a ground-up redesign.

## Strategic Approach

| KEY | Do not migrate the old app 1:1. Design the right system, port the business logic and data. The goal is to replace 102 controllers of technical debt with clean, bounded domain modules. |
| --- | --- |

The recommended approach is a phased migration using the Strangler Fig pattern: build the new system in parallel, cut over module by module, and decommission the legacy system incrementally. This eliminates big-bang rewrite risk while delivering value continuously.

## Technology Decision Summary

| Layer | Technology | Justification |
| --- | --- | --- |
| Backend | Java 21 + Spring Boot 3.x | Team expertise; Project Loom virtual threads; enterprise ecosystem |
| Architecture | Modular Monolith → Microservices | MVP speed without premature infrastructure complexity |
| Database | PostgreSQL 16 | Schema-per-tenant multi-tenancy; FTS; row-level security; JSONB |
| Auth | Spring Security + JWT + OAuth2 | Stateless; identical contract for web and mobile |
| Frontend (Web) | React 18 + TypeScript + React Query | Team expertise; type safety; server state management |
| Mobile | React Native (Expo) | Single codebase iOS + Android; shared API client with web |
| Caching | Redis | Sessions, rate limiting, real-time polling, queues |
| File Storage | MinIO / AWS S3 | Replaces uploads/ directory with proper object storage |
| Async / Events | Spring Events → Kafka | Simple start; scale to event bus when multi-hospital |
| Infra (MVP) | Docker Compose | Dev/prod parity; scale to Kubernetes at SaaS phase |

# 2. Current State Assessment

Understanding what is being replaced is essential for a successful migration. This section summarizes the existing system's architecture, confirmed issues, and the specific gaps that the new architecture must address.

## 2.1 Existing System Profile

| Framework | CodeIgniter 3.1.6 (end of active development) |
| --- | --- |
| Language | PHP (version requirement: 5.4+; running on PHP 7.4 via XAMPP) |
| Database | MariaDB 10.4.32 / MySQL — 121 tables across 22 modules |
| Scale | 102 controllers, 87 models, 388 views, ~3,089 PHP files |
| Auth | Session-based with file storage; custom RBAC; CSRF disabled |
| Mobile Support | None — desktop-only jQuery/AdminLTE admin UI |
| Multi-tenancy | None — single hospital, single schema, no isolation |
| API | None — server-rendered views only; no REST API |
| Deployment | Single server XAMPP; no containerization; no CI/CD |
| Dependencies | Guzzle 3.9.3, Symfony 2.8.x — both end-of-life since 2019 |

## 2.2 Critical Issues Driving Migration

| Severity | Issue | Impact |
| --- | --- | --- |
| CRITICAL | HTTP 500 on Patient Search, IPD Search, Pharmacy Bill — ONLY_FULL_GROUP_BY SQL violation | Core features non-functional |
| CRITICAL | SQL Injection in Staff model and Attendance model — raw string interpolation | Full DB compromise possible |
| CRITICAL | Path traversal in backup restore — unsanitized $_POST file_name | Config file overwrite/read |
| HIGH | Chat.php references $this->audit_model which does not exist — PHP Fatal on every load | Entire messaging module dead |
| HIGH | CSRF protection globally disabled; empty encryption key | Session forgery; CSRF attacks |
| HIGH | print_r() + exit() in Language.php — debug code in production | Language import completely broken |
| HIGH | EOL dependencies (Guzzle 3.x, Symfony 2.8) in payment flow | Unpatched CVEs in payment path |
| MEDIUM | Upload directories have no PHP execution block; backup files in web root | Webshell upload; DB dump exposure |
| MEDIUM | DB charset utf8 vs server utf8mb4 — 4-byte chars silently truncated | Data corruption for non-ASCII content |

## 2.3 Architecture Gaps

The following capabilities are structurally absent from the current system and cannot be retrofitted without a rewrite:

- No REST API — mobile app development is impossible without one

- No multi-tenancy — each hospital deployment requires a separate server and codebase instance

- No horizontal scaling — monolithic session state prevents load balancing

- No audit trail — no structured logging of who changed what, when

- No real-time capabilities — chat and notifications use polling hacks or are broken

- No CI/CD pipeline — deployments are manual and error-prone

# 3. Recommended Tech Stack

## 3.1 Backend

| Component | Technology | Version | Rationale |
| --- | --- | --- | --- |
| Language | Java | 21 LTS | Team expertise. Virtual threads (Project Loom) handle high concurrency without reactive complexity. Long-term support until 2031. |
| Framework | Spring Boot | 3.3.x | Industry standard for enterprise Java. Best-in-class ecosystem for security, data, messaging, observability. |
| API Style | REST + OpenAPI 3 | Latest | Simple, well-understood, toolable. Identical contract for web and mobile. GraphQL optional for reporting layer in Phase 3. |
| Auth | Spring Security + JWT | Latest | Stateless JWT tokens work identically for web browser and mobile app. OAuth2 support for future SSO integration. |
| ORM | Spring Data JPA + Hibernate | 6.x | Type-safe queries. Multi-tenancy schema routing. Auditing via @CreatedBy/@LastModifiedBy out of the box. |
| DB Migrations | Flyway | 10.x | Version-controlled schema migrations. Critical for multi-tenant rollouts — run per-tenant schema migrations reliably. |
| Validation | Jakarta Validation (Bean Validation) | 3.x | Declarative @NotNull, @Size, @Pattern on DTOs. Replaces the missing form validation in the legacy system. |
| Multi-tenancy | Hibernate Multi-tenancy | Built-in | Schema-per-tenant routing via CurrentTenantIdentifierResolver. Complete data isolation between hospitals. |
| Build Tool | Maven or Gradle | Latest | Maven recommended for familiarity; Gradle for faster builds. Team choice. |
| Testing | JUnit 5 + Mockito + Testcontainers | Latest | Unit, integration, and DB tests. Testcontainers spins real PostgreSQL for integration tests. |

## 3.2 Database

| Component | Technology | Rationale |
| --- | --- | --- |
| Primary DB | PostgreSQL 16 | Superior to MariaDB for complex queries. Native JSONB for flexible clinical data (diagnosis notes, lab results). Row-level security for tenant isolation. Full-text search built-in — fixes the ONLY_FULL_GROUP_BY crashes permanently. |
| Multi-tenancy | Schema-per-tenant | Each hospital gets its own PostgreSQL schema (hospital_001, hospital_002). Complete data isolation. Independent migrations. Can be split to separate DB servers per tenant when needed for compliance. |
| Caching | Redis 7 | JWT refresh token store. Rate limiter for login brute-force protection. Distributed session store. Notification queues. Real-time polling support. |
| Search | PostgreSQL FTS (MVP) → Elasticsearch (Scale) | PostgreSQL tsvector/tsquery replaces the broken full-text search. Migrate to Elasticsearch when query complexity or volume demands it. |
| Connection Pooling | HikariCP | Default in Spring Boot. Fastest Java JDBC connection pool. Configure per-tenant pool sizing. |
| Migrations | Flyway | Schema versioning. Run V1__init.sql, V2__add_column.sql etc. Flyway handles per-tenant schema migration via Tenant-aware FlywayConfigurationCustomizer. |

## 3.3 Frontend (Web)

| Component | Technology | Version | Rationale |
| --- | --- | --- | --- |
| Framework | React | 18.x | Team expertise. Concurrent rendering. Ecosystem maturity. |
| Language | TypeScript | 5.x | Non-negotiable. Type-safe API contracts shared with React Native. Catches DTO mismatches at compile time — not in production. |
| State (Server) | TanStack Query (React Query) | v5 | Handles all API data: caching, background refresh, loading/error states, pagination. Eliminates 80% of useEffect data-fetching boilerplate. |
| State (Client) | Zustand | v4 | Lightweight for UI state (current patient, sidebar open, active module). Redux Toolkit if global state grows complex. |
| UI Library | Ant Design | v5 | Rich medical/admin component set: Tables, Forms, Date pickers, Modals, Charts. Reduces custom component development significantly. |
| Routing | React Router | v6 | File-system style routing. Nested layouts for admin shell. Role-based route guards. |
| Forms | React Hook Form + Zod | Latest | Type-safe form validation. Zod schemas shared with backend DTO validation definitions. Replaces the completely absent validation in the legacy system. |
| Tables | TanStack Table | v8 | Replaces DataTables. Headless, composable. Server-side pagination, sorting, filtering — all built-in. |
| Charts | Recharts | v2 | Replaces Morris.js and Flot. React-native charting. Composable and responsive. |
| API Client | Axios + interceptors | v1 | Centralized JWT injection, refresh token handling, and error normalization in one interceptor. |
| Build | Vite | v5 | Fast HMR. Production build optimized. TypeScript and path aliases out of the box. |
| Styling | Tailwind CSS + Ant Design | v3 | Utility classes for layout and custom components; Ant Design for complex UI components. |

## 3.4 Mobile (React Native)

| Component | Technology | Rationale |
| --- | --- | --- |
| Framework | React Native via Expo | Single codebase for iOS and Android. Expo managed workflow eliminates native build complexity for MVP. Eject to bare workflow when needed. |
| Language | TypeScript | Same type definitions shared with web frontend. API response types, DTO interfaces, and Zod schemas are a shared package. |
| Navigation | Expo Router | File-based routing. Consistent mental model with web React Router. Deep linking out of the box. |
| UI | React Native Paper + NativeWind | Material Design components. NativeWind brings Tailwind utility classes to React Native for consistency with web. |
| API Layer | Axios + TanStack Query | Exact same API client and query hooks as web. Share the hooks package — DRY across both platforms. |
| Auth Storage | Expo SecureStore | Hardware-backed secure JWT storage. Replaces AsyncStorage for tokens — critical for a healthcare app. |
| Push Notifications | Expo Notifications + Firebase FCM | Cross-platform push. Integrates with the Spring Boot notification service. |
| Offline | TanStack Query cache + AsyncStorage persistence | Patient summary and appointment data available offline. Critical for low-connectivity hospital environments. |

## 3.5 Infrastructure & DevOps

| Component | Technology | MVP Phase | Scale Phase |
| --- | --- | --- | --- |
| Containerization | Docker | Docker Compose (all services) | Kubernetes (K8s) on AWS/GCP/Azure |
| API Gateway | Spring Cloud Gateway | Embedded in monolith | Standalone gateway service |
| Service Discovery | Spring Cloud Eureka | Not needed (monolith) | Add when extracting services |
| CI/CD | GitHub Actions | Build + test + deploy pipeline | Multi-environment GitOps with ArgoCD |
| Monitoring | Prometheus + Grafana | Spring Actuator metrics exported | Full APM with alerting |
| Logging | Logback + Loki + Grafana | Structured JSON logs | Centralized log aggregation + search |
| Tracing | Micrometer + Zipkin | Basic trace IDs in logs | Distributed tracing across services |
| File Storage | MinIO | Self-hosted in Docker | AWS S3 with CDN when SaaS |
| Secrets | Spring Config + .env | Environment variables | HashiCorp Vault or AWS Secrets Manager |

# 4. Architecture Design

## 4.1 The Core Decision: Modular Monolith First

| CRITICAL | Start as a Modular Monolith — NOT microservices. A pure microservices architecture for MVP wastes 60% of development time on infrastructure (service mesh, distributed tracing, inter-service auth, eventual consistency) instead of features. |
| --- | --- |

The correct evolution path is:

Phase 1 (MVP):      Modular Monolith

Single deployable JAR, clean internal module boundaries

Fast to build, easy to debug, no distributed systems complexity

Phase 2 (SaaS v1):  Strangler Fig — extract high-load services

Patient Service, Pharmacy Service, Notification Service

Each service has its own DB schema slice

Phase 3 (Scale):    Full Microservices with Kafka event bus

Each bounded domain is an independent deployable

API Gateway handles routing, auth, rate limiting

The key discipline: build the monolith with clean internal boundaries from day one. Each module communicates through service interfaces — never through shared database joins across module boundaries. This makes extraction a refactor, not a rewrite.

## 4.2 Project Structure

### Backend (Spring Boot)

smart-hospital-api/

├── src/main/java/com/smarthospital/

│   ├── core/                          # Cross-cutting infrastructure

│   │   ├── config/                    # Spring configs (Security, DB, Redis, S3)

│   │   ├── tenant/                    # TenantContext, TenantResolver, TenantFilter

│   │   ├── security/                  # JwtTokenProvider, JwtAuthFilter, RbacEvaluator

│   │   ├── audit/                     # AuditEntity base class, AuditListener

│   │   ├── exception/                 # GlobalExceptionHandler, ApiException, ErrorResponse

│   │   ├── pagination/                # PageRequest, PageResponse wrappers

│   │   └── notification/              # NotificationService, EmailService, SmsService

│   │

│   ├── modules/

│   │   ├── auth/                      # Login, token refresh, logout

│   │   │   ├── controller/            # AuthController.java

│   │   │   ├── service/               # AuthService.java

│   │   │   ├── dto/                   # LoginRequest, TokenResponse

│   │   │   └── domain/                # Role.java, Permission.java

│   │   │

│   │   ├── patient/                   # Patient registration, search, profile

│   │   │   ├── controller/            # PatientController.java

│   │   │   ├── service/               # PatientService.java

│   │   │   ├── repository/            # PatientRepository.java (JPA)

│   │   │   ├── dto/                   # PatientCreateRequest, PatientResponse

│   │   │   └── domain/                # Patient.java (JPA entity)

│   │   │

│   │   ├── opd/                       # Outpatient visits, prescriptions, billing

│   │   ├── ipd/                       # Inpatient admissions, discharge, billing

│   │   ├── pharmacy/                  # Medicine stock, batches, billing

│   │   ├── pathology/                 # Lab tests, reports

│   │   ├── radiology/                 # Scan orders, reports

│   │   ├── hr/                        # Staff, attendance, payroll, leave

│   │   ├── finance/                   # Income, expenses, financial reports

│   │   ├── inventory/                 # Items, stock, suppliers

│   │   ├── frontoffice/               # Appointments, enquiries, visitors

│   │   ├── bloodbank/                 # Blood stock, donors, issue

│   │   ├── operation/                 # Operation theatre records

│   │   └── setup/                     # Hospital settings, roles, users

│   │

│   └── shared/                        # Shared utilities (no module-to-module imports)

│       ├── dto/                       # Common response wrappers

│       ├── util/                      # DateUtil, StringUtil, FileUtil

│       └── validation/                # Custom validators

│

├── src/main/resources/

│   ├── db/migration/                  # Flyway SQL migrations

│   │   ├── V1__create_tenant_registry.sql

│   │   ├── V2__create_patient_tables.sql

│   │   └── V3__create_pharmacy_tables.sql

│   ├── application.yml                # Base config

│   ├── application-dev.yml            # Dev overrides

│   └── application-prod.yml           # Prod overrides

│

└── src/test/

├── unit/                          # Service layer unit tests (Mockito)

└── integration/                   # Controller + DB tests (Testcontainers)

### Frontend (React)

smart-hospital-web/

├── src/

│   ├── api/                           # Axios client + all API functions

│   │   ├── client.ts                  # Axios instance with JWT interceptor

│   │   ├── auth.api.ts

│   │   ├── patient.api.ts

│   │   └── pharmacy.api.ts

│   │

│   ├── hooks/                         # TanStack Query hooks (shared with mobile)

│   │   ├── usePatients.ts

│   │   ├── usePharmacyBill.ts

│   │   └── useAuth.ts

│   │

│   ├── components/                    # Reusable UI components

│   │   ├── common/                    # Button, Modal, DataTable, PageHeader

│   │   └── domain/                    # PatientCard, MedicineBadge, BillSummary

│   │

│   ├── pages/                         # Route-level page components

│   │   ├── auth/                      # Login, ForgotPassword

│   │   ├── dashboard/                 # DashboardPage

│   │   ├── patients/                  # PatientListPage, PatientDetailPage

│   │   ├── opd/                       # OpdVisitPage, PrescriptionPage

│   │   ├── pharmacy/                  # PharmacyBillPage, StockPage

│   │   └── reports/                   # ReportListPage, ReportViewPage

│   │

│   ├── store/                         # Zustand stores

│   │   ├── authStore.ts               # JWT token, user, role

│   │   └── uiStore.ts                 # Sidebar, active module, theme

│   │

│   ├── types/                         # TypeScript interfaces (shared with mobile)

│   │   ├── patient.types.ts

│   │   ├── pharmacy.types.ts

│   │   └── api.types.ts               # ApiResponse<T>, PageResponse<T>

│   │

│   ├── utils/                         # Date formatting, currency, validators

│   ├── router/                        # Route definitions + RBAC guards

│   └── App.tsx

│

├── vite.config.ts

├── tsconfig.json

└── package.json

### Mobile (React Native / Expo)

smart-hospital-mobile/

├── app/                               # Expo Router file-based routes

│   ├── (auth)/                        # Login screen

│   ├── (tabs)/                        # Bottom tab navigator

│   │   ├── dashboard.tsx

│   │   ├── patients.tsx

│   │   ├── appointments.tsx

│   │   └── notifications.tsx

│   └── patient/[id].tsx               # Patient detail with dynamic route

│

├── src/

│   ├── api/                           # Shared Axios client (same as web)

│   ├── hooks/                         # Shared TanStack Query hooks (same as web)

│   ├── types/                         # Shared TypeScript types (same as web)

│   └── components/                    # Native-specific UI components

│

├── app.json                           # Expo config

└── package.json

| TIP | Extract api/, hooks/, and types/ into a shared NPM workspace package (@smarthospital/shared). Both the web and mobile apps import from this package — zero duplication, one source of truth for API contracts. |
| --- | --- |

## 4.3 Multi-Tenancy Architecture

Schema-per-tenant is the correct model for a healthcare SaaS. It provides complete data isolation, independent migrations per tenant, and compliance-friendly architecture (tenant data never shares DB rows).

### Database Layout

PostgreSQL Instance

├── public schema              (shared infrastructure)

│   ├── tenants                (id, name, schema_name, plan, status)

│   ├── tenant_billing         (subscription, usage, invoices)

│   └── super_admin_users      (platform admins only)

│

├── hospital_001 schema        (Tenant 1 — City General Hospital)

│   ├── patients

│   ├── opd_details

│   ├── pharmacy_bills

│   ├── staff

│   └── ... (all 121 tables)

│

├── hospital_002 schema        (Tenant 2 — Metro Clinic)

│   └── ... (complete isolation)

│

└── hospital_003 schema        (Tenant 3 — ...)

### Request Flow with Tenant Resolution

Incoming Request

│

▼

TenantFilter (Spring Security filter)

│  Extracts tenant_id from JWT claim

│  OR resolves from subdomain: hospital001.smarthospital.com

│

▼

TenantContextHolder.set(tenantId)      ← ThreadLocal storage

│

▼

CurrentTenantIdentifierResolver        ← Hibernate hook

│  Returns "hospital_001" schema name

│

▼

MultiTenantConnectionProvider          ← Hibernate hook

│  Sets search_path = hospital_001 on the connection

│

▼

All JPA queries automatically scoped to hospital_001 schema

│

▼

TenantContextHolder.clear()            ← After request completes

### Tenant Provisioning Flow (New Hospital Onboarding)

1. Super Admin creates tenant via /api/platform/tenants (POST)

2. TenantProvisioningService:

a. INSERT into public.tenants

b. CREATE SCHEMA hospital_NNN

c. FlywayMigrationRunner.migrate(schema: "hospital_NNN")

→ Runs all V*.sql migrations in the new schema

d. Seed default roles, settings, admin user for that tenant

3. Returns tenant credentials + admin login URL

4. New hospital is live in under 60 seconds

## 4.4 Authentication & Authorization

### JWT Token Structure

{

"sub": "user_12345",

"tenant_id": "hospital_001",

"email": "dr.sharma@cityhospital.com",

"roles": ["DOCTOR"],

"permissions": [

"PATIENT.VIEW",

"OPD.CREATE",

"OPD.EDIT",

"PRESCRIPTION.CREATE"

],

"iat": 1716123456,

"exp": 1716124356     ← 15 minutes

}

### Token Lifecycle

POST /api/auth/login

→ Returns: { accessToken (15 min), refreshToken (7 days) }

→ refreshToken stored in Redis: key="refresh:{userId}", value=token, TTL=7days

Every API request:

Authorization: Bearer <accessToken>

→ JwtAuthFilter validates signature + expiry + tenant claim

POST /api/auth/refresh

→ Validates refreshToken against Redis

→ Issues new accessToken

→ Rotates refreshToken (old invalidated, new stored)

POST /api/auth/logout

→ Deletes refreshToken from Redis

→ accessToken expires naturally (15 min max exposure)

### RBAC Model

| Role | Default Permissions (examples) |
| --- | --- |
| SUPER_ADMIN | All platform operations. Tenant management. Billing. |
| ADMIN | All operations within their tenant schema. |
| DOCTOR | PATIENT.VIEW, OPD.*, IPD.VIEW, PRESCRIPTION.* |
| NURSE | PATIENT.VIEW, OPD.VIEW, IPD.VIEW, IPD.NOTES.CREATE |
| PHARMACIST | PHARMACY.*, PATIENT.VIEW |
| RECEPTIONIST | APPOINTMENT.*, PATIENT.CREATE, PATIENT.VIEW, FRONTOFFICE.* |
| ACCOUNTANT | FINANCE.*, BILLING.*, REPORTS.* |
| PATHOLOGIST | PATHOLOGY.*, PATIENT.VIEW |
| PATIENT | Own records only. Appointments. Prescriptions. Bills. |

## 4.5 API Design Standards

### URL Convention

# Pattern: /api/v1/{module}/{resource}

GET    /api/v1/patients                       # List with pagination + search

POST   /api/v1/patients                       # Create patient

GET    /api/v1/patients/{id}                  # Get patient detail

PUT    /api/v1/patients/{id}                  # Full update

PATCH  /api/v1/patients/{id}                  # Partial update

GET    /api/v1/patients/{id}/timeline         # Patient timeline

GET    /api/v1/patients/{id}/prescriptions    # Patient prescriptions

POST   /api/v1/opd/visits                     # New OPD visit

GET    /api/v1/opd/visits/{id}/bill           # Visit bill

POST   /api/v1/pharmacy/bills                 # Create pharmacy bill

GET    /api/v1/pharmacy/stock                 # Current stock

GET    /api/v1/reports/opd?from=2026-01-01&to=2026-01-31

### Standard Response Envelope

// Success (single resource)

{

"success": true,

"data": { "id": "123", "name": "Raj Sharma", ... },

"meta": { "timestamp": "2026-05-30T10:00:00Z" },

"error": null

}

// Success (paginated list)

{

"success": true,

"data": [ {...}, {...} ],

"meta": {

"page": 0, "size": 20, "total": 847,

"totalPages": 43, "timestamp": "2026-05-30T10:00:00Z"

},

"error": null

}

// Error

{

"success": false,

"data": null,

"meta": { "timestamp": "2026-05-30T10:00:00Z" },

"error": {

"code": "PATIENT_NOT_FOUND",

"message": "Patient with ID 123 not found",

"details": {}

}

}

# 5. MVP Scope & Implementation Phases

The 22 original modules cannot all be rebuilt simultaneously. This section defines the phased delivery plan, starting with the minimum viable hospital that justifies the new platform.

## 5.1 MVP Modules (Phase 1 — Months 1–4)

| SCOPE | The MVP must cover the daily operational core: patient intake, clinical visits, pharmacy dispensing, and basic reporting. Everything else is Phase 2+. |
| --- | --- |

| Module | Key Features | Priority |
| --- | --- | --- |
| Auth & RBAC | Login, JWT, role-based access, tenant provisioning, user management | P0 — Foundation |
| Patient Management | Registration, search (FTS), profile, medical history, photo upload | P0 — Core |
| OPD (Outpatient) | Visit registration, consultation notes, prescription generation, charges, billing, PDF print | P0 — Core |
| Pharmacy | Medicine catalogue, stock management, batch tracking, billing, low-stock alerts | P0 — Core |
| Notifications | Email (SMTP), SMS (Twilio), in-app notification bell, appointment reminders | P1 — Important |
| Basic Reports | Patient list, OPD daily summary, pharmacy sales report, export to PDF/CSV | P1 — Important |
| Setup Module | Hospital settings, departments, roles, print templates, basic configuration | P1 — Important |

## 5.2 Phase 2 — Clinical Expansion (Months 4–7)

| Module | Key Features |
| --- | --- |
| IPD (Inpatient) | Admissions, bed management, consultant register, diagnosis, charges, billing, discharge summary |
| Pathology | Test categories, test orders, report entry, PDF report generation, patient portal delivery |
| Radiology | Scan orders, report entry, DICOM reference, result delivery |
| Human Resource | Staff directory, attendance (biometric-ready), payroll calculation, payslip PDF, leave management |
| Finance | Income heads, expense heads, income/expense entry, P&L report, financial dashboard |
| Inventory | Item categories, stock management, store management, supplier management, issue/return |
| Front Office | Appointment booking (web + mobile), enquiry management, visitor log, phone call log |

## 5.3 Phase 3 — SaaS Layer (Months 7–10)

| Module | Key Features |
| --- | --- |
| Tenant Management Portal | Super admin dashboard, tenant creation, schema provisioning, feature flags per tenant |
| Subscription & Billing | Plan management, usage metering, invoice generation, payment gateway integration |
| Blood Bank | Blood stock, donor management, donor cycle tracking, blood issue records |
| Operation Theatre | OT scheduling, operation records, team assignment, post-op notes |
| TPA Management | Insurance organizations, claim management, TPA doctor charges, settlement tracking |
| Front CMS | Public hospital website, department pages, doctor profiles, gallery, SEO |
| Advanced Analytics | Cross-module dashboard, trend analysis, revenue forecasting, occupancy rates |

## 5.4 Mobile App Scope (Parallel to Phase 1 & 2)

The React Native app is not a full admin panel — it targets specific mobile-first use cases. Build these in parallel with Phase 1 backend:

- Patient-facing app: appointment booking, prescription view, bill payment, notifications, chat

- Doctor app: patient queue, consultation notes, prescription creation, lab result view

- Nurse app: patient ward view, vitals entry, medication administration confirmation

- Receptionist app: appointment management, patient check-in, quick registration

# 6. Migration Strategy

## 6.1 Strangler Fig Pattern

The Strangler Fig pattern allows the new system to grow around the old one, taking over routes progressively until the old system can be safely decommissioned. There is no big-bang cutover.

Stage 1: Build in parallel (Months 1-3)

Old system: Still handling all requests

New system: Being built; internal testing only

Stage 2: Soft launch — new modules take over (Month 4)

Patient Search → New API (fixes the 500 crash immediately)

OPD Visits → New API

Pharmacy Billing → New API (fixes the 500 crash)

Old system: Still live for untouched modules

Stage 3: Progressive cutover (Months 4-7)

Each Phase 2 module replaces its legacy counterpart

Old system: Read-only fallback for reference data

Stage 4: Decommission (Month 8+)

All modules on new system

Old system: Shut down after 30-day parallel run

Legacy DB: Archived, not deleted

## 6.2 Data Migration Plan

The legacy MariaDB has 121 tables. A structured migration process must be followed for each module:

| Step | Action | Tool / Approach |
| --- | --- | --- |
| 1 | Schema analysis | Document all 121 legacy tables. Map columns to new JPA entities. Identify deprecated columns. |
| 2 | New schema creation | Flyway migrations create new PostgreSQL schema. New tables are normalized and properly constrained. |
| 3 | Migration script per module | Java-based migration jobs using Spring Batch. Read from legacy MariaDB, transform, write to PostgreSQL. |
| 4 | Data validation | Row count assertions. Referential integrity checks. Business rule validation (no negative stock, etc.). |
| 5 | Parallel run | Both systems write to their respective DBs for 2-4 weeks. Daily diff reports confirm consistency. |
| 6 | Cutover | Point the application to the new DB. Keep legacy DB read-only for 30 days. |
| 7 | Archive | Legacy MariaDB dump stored in cold storage. Schema documented for audit trail. |

## 6.3 Key Data Mapping Decisions

- Patient IDs: Generate new UUIDs; maintain legacy_id column for cross-reference during parallel run

- Passwords: Legacy bcrypt hashes can be carried over directly — Spring Security uses the same algorithm

- Uploaded files: Migrate from uploads/ directory to MinIO/S3 via a batch copy job; update DB references to object storage URLs

- Charset: Convert latin1/utf8 (3-byte) data to utf8mb4/UTF-8 during migration — handle 4-byte character normalization

- Deleted records: Implement soft delete (@DeletedAt column) in the new schema — never hard-delete clinical data

- Audit trail: Where legacy data has no created_at/updated_at, use migration timestamp as baseline

# 7. Security Architecture

The current system has 9 confirmed security issues. The new architecture addresses all of them by design, not by patching.

| Legacy Vulnerability | New Architecture Resolution |
| --- | --- |
| CSRF disabled globally | JWT stateless auth — CSRF is not applicable to token-based APIs. No session cookies to forge. |
| SQL injection via raw string interpolation | JPA/JPQL parameterized queries by default. Raw SQL never used. All input is bound parameter. |
| Path traversal in backup restore | Files stored in MinIO/S3 with object keys — no filesystem path operations. No $_POST file_name. |
| Empty encryption key | RSA-256 signed JWT with a 256-bit secret from environment variables. Rotatable without restart via Redis. |
| Backup files in web root | Backups exported to private S3 bucket. Pre-signed URLs for authorized download. Never in web root. |
| Upload directory — no PHP execution block | MinIO/S3 object storage has no execution context. Files are binary objects, not server-executable. |
| No login rate limiting | Redis-backed rate limiter (Bucket4j): 5 attempts per 15 minutes per IP. Auto-lockout with email alert. |
| EOL payment dependencies | Official Stripe Java SDK, PayPal Java SDK — actively maintained, PCI-DSS guidance included. |
| Missing audit trail | Spring Data Auditing: every entity has @CreatedBy, @CreatedDate, @LastModifiedBy, @LastModifiedDate automatically populated from SecurityContext. |

## 7.1 Additional Security Controls

- Input Validation: Jakarta Bean Validation (@NotNull, @Size, @Pattern) on all request DTOs. Zod schema validation on frontend before API call.

- HTTPS Enforced: Spring Security HSTS header. All API calls over TLS. Certificate auto-renewal via Let's Encrypt in production.

- CORS Policy: Explicit allowed origins list. No wildcard (*). Separate policies for admin web app and patient mobile app.

- Secrets Management: Zero hardcoded credentials. All secrets in environment variables (Docker), rotated via Vault in production.

- Healthcare Compliance: Audit log of every PHI access (who viewed/modified which patient record, when). Required for HIPAA alignment.

- Dependency Scanning: GitHub Actions pipeline includes OWASP Dependency-Check. No deployment if critical CVEs are detected.

# 8. How the New Stack Fixes Every Legacy Issue

| # | Legacy Issue | Severity | New Stack Fix |
| --- | --- | --- | --- |
| 1 | HTTP 500: Patient Search (ONLY_FULL_GROUP_BY) | CRITICAL | JPA JPQL generates correct SQL. FTS via PostgreSQL tsvector. GROUP BY violations are impossible. |
| 2 | HTTP 500: IPD Search (same SQL + missing $data[title]) | CRITICAL | JPA queries + TypeScript response types — undefined keys caught at compile time. |
| 3 | HTTP 500: Pharmacy Bill (SQL + INNER JOIN data loss) | CRITICAL | JPA LEFT JOIN FETCH with @ManyToOne(optional=true). Historical records always visible. |
| 4 | SQL Injection in Staff/Attendance models | CRITICAL | JPA @Query with :param binding. Raw string SQL impossible via repository pattern. |
| 5 | Path traversal in backup restore | CRITICAL | MinIO object storage — no filesystem path operations in the application layer. |
| 6 | Language.php: print_r() + exit() | HIGH | SLF4J/Logback structured logging. No debug statements in production. CI/CD pipeline fails on print/exit. |
| 7 | Chat.php: missing audit_model — PHP Fatal | HIGH | Spring DI — missing beans fail at application startup, not at runtime per request. |
| 8 | CSRF protection disabled | HIGH | JWT stateless auth — CSRF is architecturally impossible. No session cookies. |
| 9 | Empty encryption key | HIGH | JWT RS256 private key loaded from environment at startup. App refuses to start if absent. |
| 10 | EOL Guzzle 3.9.3 + Symfony 2.8 in payment flow | HIGH | Official Stripe/PayPal Java SDKs. OWASP dep-check in CI blocks deployments with CVEs. |
| 11 | INNER JOIN drops historical pharmacy bills | MEDIUM | JPA @ManyToOne(optional=true) + LEFT JOIN FETCH — never silently drops related records. |
| 12 | Upload dir no PHP execution block | MEDIUM | MinIO/S3 — no execution context. Webshell upload is architecturally impossible. |
| 13 | Backup files in web root | MEDIUM | Private S3 bucket. Pre-signed URLs only. Never accessible from web root. |
| 14 | DB charset utf8 vs utf8mb4 | MEDIUM | PostgreSQL uses UTF-8 natively (full 4-byte Unicode). No charset mismatch possible. |
| 15 | No login rate limiting | LOW | Bucket4j + Redis: per-IP, per-account rate limiting with exponential backoff. |
| 16 | Installer directory not removed | MEDIUM | No installer controller. Schema created by Flyway migration + tenant provisioning API. |

# 9. Claude Code vs Cowork — Recommendation

## 9.1 Understanding the Tools

| Tool | Best For | Limitations |
| --- | --- | --- |
| Claude Code (CLI) | Large codebase generation, file system operations, multi-file refactoring, running tests, reading existing code, git operations, iterative development with full context | Requires local setup. Better for sustained engineering sessions than quick tasks. |
| Cowork (Desktop) | Visual workflows, file management, document generation, short-burst tasks, non-developers, mixed file type work | Less suitable for sustained multi-file code generation across a large project structure. |

## 9.2 Recommendation: Claude Code

| RECOMMENDATION | Use Claude Code (CLI) for this migration. This is a large-scale, multi-module, multi-language engineering project — exactly the sustained, context-heavy work Claude Code is designed for. |
| --- | --- |

Reasons for this recommendation:

- Project scale: 22 modules, 3 codebases (backend, web, mobile), 121 DB tables to migrate — Claude Code maintains full context across all files in a session

- File system operations: Claude Code can read existing PHP source files directly, generate Spring Boot project structure, create Flyway migration SQL, and write TypeScript types — all in one session

- Build & test: Claude Code can run mvn test, npm run build, and flyway migrate to verify generated code actually compiles and passes tests

- Git integration: Claude Code can commit, branch, and manage the repository as implementation progresses

- Iterative refinement: You can point Claude Code at a specific controller or model and say "generate the Spring Boot equivalent" — it reads the PHP, understands the logic, and generates correct Java

## 9.3 Recommended Claude Code Workflow

- Start with this document as context: claude --context architecture_report.docx

- Phase 1a — Scaffold: "Generate the full Spring Boot project structure per Section 4.2 with all module packages"

- Phase 1b — Core: "Implement the multi-tenancy infrastructure from Section 4.3 with Flyway + Hibernate"

- Phase 1c — Auth: "Implement JWT auth with Spring Security per Section 4.4"

- Phase 1d — First module: "Read application/models/Patient_model.php and generate the equivalent Spring Boot Patient module (entity, repository, service, controller, DTOs)"

- Repeat 1d for each module in MVP order

- Phase 2 — Frontend: "Generate the React TypeScript project per Section 4.2 with TanStack Query, Ant Design, and the patient module API hooks"

- Phase 3 — Mobile: "Generate the Expo React Native project with shared hooks and types from the web project"

## 9.4 Session Prompting Tips for Claude Code

- Always provide this architecture document at session start: it ensures Claude generates code consistent with the decisions made here

- Use module-by-module sessions: one session per bounded domain (Patient, Pharmacy, etc.) for maximum context depth

- Ask Claude Code to read the legacy PHP file first, then generate the Spring Boot equivalent — this ensures business logic is correctly ported

- Run tests between sessions: mvn test after each module to catch issues before they accumulate

- Commit after each working module: git commit gives Claude Code a clean baseline and protects progress

# 10. Delivery Timeline

| Month | Phase | Deliverables |
| --- | --- | --- |
| Month 1 | Foundation | Spring Boot project scaffold, multi-tenancy infrastructure, Flyway base migrations, JWT auth, RBAC, tenant provisioning API, Docker Compose setup, GitHub Actions CI pipeline |
| Month 2 | Core Backend | Patient module (CRUD, FTS search), OPD module (visits, prescriptions, billing), Pharmacy module (stock, billing), Notification service (email + SMS) |
| Month 3 | Frontend Web | React TypeScript project, auth flow, patient management UI, OPD workflow UI, pharmacy billing UI, basic dashboard, report views |
| Month 4 | Mobile MVP + Data Migration | Expo React Native app (patient + doctor roles), data migration scripts (legacy MariaDB → PostgreSQL), parallel run validation, soft launch |
| Month 5 | Phase 2 Backend | IPD module, Pathology, Radiology, HR module (staff, attendance, payroll), Finance module |
| Month 6 | Phase 2 Frontend | IPD workflow UI, HR dashboard, Finance dashboard, advanced reporting, inventory module |
| Month 7 | Hardening | Security audit, load testing, Kubernetes deployment config, monitoring + alerting, documentation |
| Month 8+ | SaaS Layer | Tenant management portal, subscription billing, Blood Bank, OT module, TPA management, Front CMS |

## 10.1 Team Structure Recommendation

| Role | Count | Responsibility |
| --- | --- | --- |
| Backend Engineer (Spring Boot) | 2 | Core API, multi-tenancy, module development, data migration |
| Frontend Engineer (React/TS) | 1-2 | Web admin panel, shared component library, API integration |
| Mobile Engineer (React Native) | 1 | Expo app, patient + doctor mobile experience |
| Tech Lead / Architect | 1 | Architecture decisions, code review, cross-team API contracts, Claude Code sessions |
| QA Engineer | 1 | Test automation, regression suite, load testing |
| DevOps | 0.5 | Docker, CI/CD, cloud infrastructure (can be part-time or shared) |

# 11. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Business logic buried in PHP views/controllers is missed during port | HIGH | HIGH | Claude Code reads legacy PHP files directly. Module-by-module porting with QA sign-off. Legacy system runs in parallel. |
| Multi-tenancy schema migration bugs corrupt tenant data | MEDIUM | CRITICAL | Flyway migrations are idempotent and versioned. Testcontainers integration tests validate migrations. Staging environment mirrors production schema. |
| React Native performance on low-end Android devices | MEDIUM | MEDIUM | Use Expo's Hermes engine. Profile on real devices (not emulators). Defer complex screens to Phase 2. |
| Team learning curve for new stack components (Flyway, TanStack Query, Expo Router) | LOW | MEDIUM | All chosen technologies have excellent documentation. Claude Code can generate boilerplate and explain patterns. |
| Legacy data quality issues during migration (nulls, invalid FKs, duplicate records) | HIGH | MEDIUM | Pre-migration data audit. Migration scripts include data cleansing transforms. Validation reports after each table migration. |
| PostgreSQL schema-per-tenant performance at scale (1000+ tenants) | LOW | HIGH | Below 500 tenants, schema-per-tenant has no measurable overhead. Above 500, shard across multiple PostgreSQL instances. Benchmark at 100-tenant mark. |

# 12. Quick Reference — Key Decisions

This section summarizes the non-negotiable architectural decisions that Claude Code must respect throughout implementation.

| Decision | Choice | Do NOT |
| --- | --- | --- |
| Architecture pattern | Modular Monolith (MVP) | Start with microservices — premature complexity |
| Multi-tenancy model | Schema-per-tenant | Row-level tenancy — insufficient data isolation for healthcare |
| Auth mechanism | Stateless JWT (RS256) | Session-based auth — incompatible with mobile and horizontal scaling |
| Token storage (mobile) | Expo SecureStore | AsyncStorage — not hardware-backed, not secure for PHI |
| Database | PostgreSQL 16 | Stay on MariaDB — lacks schema-per-tenant support and advanced FTS |
| ORM approach | JPA with @Query JPQL | Raw SQL strings — re-introduces the SQL injection vulnerabilities |
| Frontend type safety | TypeScript strict mode | JavaScript or TypeScript with strict: false — nulls will sneak through |
| API contract | OpenAPI 3 spec first | Code first without spec — mobile and web will diverge |
| File storage | MinIO / S3 | Local filesystem — breaks horizontal scaling and is a security risk |
| Schema migrations | Flyway versioned SQL | Manual DDL or Hibernate auto-DDL in production |
| Module communication | Service interfaces only | Cross-module DB joins — creates hidden coupling, blocks service extraction |
| Error handling | GlobalExceptionHandler + structured errors | Try/catch returning null — replicates the silent 500 failures of the legacy app |